# Phased Execution Plan — Devin IDE (Free Model)

Implements the recommendations of the Visual UX Intelligence Report for the Amazons R&D Lab evaluation-trail UI.

# How to use this plan

- Every task lists exact file(s) or an exact grep command to locate them deterministically — no filename guessing.

- Every task has one unambiguous change and one scriptable or unit-testable pass/fail check — no design or creative judgment required.

- Phases are ordered by dependency; each phase leaves the app in a working, independently testable state (nx build frontend succeeds and all three routes load).

- Do not start a phase before the previous phase's verifications all pass.

# Phase 1 — Data Integrity & Dead Code Removal

Foundation phase. After this phase: app builds/runs unchanged visually, but trail data is internally consistent and dead code is removed. No new features.

| ID | File(s) | Change | Verification |
| --- | --- | --- | --- |
| 1.1 | apps/frontend/src/app/core/fake-api.service.ts | Read-only: locate the file. No edit in this task. | grep -n "getReformulations¦getEvaluation¦getTrailNodes¦getTrailEdges" on the file returns all four method names. |
| 1.2 | Same file — getEvaluation() | Replace the six hardcoded EvaluationRow.title values ("Quantum-Shift Catalysis", "Synthetic Neural Scaffold", "Modular Kinetic Loop", "Passive Thermal Sink", "Isomorphic Grid Redesign", "Graphene-Pulse Array") with the six titles returned by getReformulations() ("Principle 1: Segmentation", "Principle 10: Preliminary Action", "Principle 28: Mechanics Substitution", "Predictive Guardrails", "Degraded Mode Fallback", "Adaptive Confidence Scoring"), same array order, same recommended:true position. Replace method values with the real methodName strings ("TRIZ"/"Six Hats"); remove invented "Biomimetic R&D"/"SCAMPER". | grep -n "Quantum-Shift¦Biomimetic R&D¦SCAMPER" on the file returns zero matches. |
| 1.3 | Same file — getTrailNodes()/getTrailEdges() | Rename the 3 candidate node labels to reuse two of the six titles from 1.2. Add an edge from every reformulation node (ref-a, ref-b, ref-c) to at least one candidate node — today only ref-b has an outgoing edge. | A script loads getTrailNodes()/getTrailEdges(), builds the set of edge "from" values, and asserts every node of type 'reformulation' appears at least once. Script exits 0. |
| 1.4 | apps/frontend/src/app/features/evaluation/ (entire folder) | Delete the folder: evaluation-page.ts/.html/.scss, evaluation-table.component.ts, reasoning-trail.component.ts, trail-node-template.component.ts, and any other file in it. First confirm via grep that app.routes.ts never imports from this path. | grep -rn "features/evaluation'" apps/frontend/src (excluding evaluation-trail) returns zero matches; nx build frontend succeeds. |
| 1.5 | Locate via: grep -rl "class IconButtonComponent" apps/frontend/src/app/shared/ui | Bind the existing disabled input to the native <button> element's disabled attribute, matching the binding pattern ButtonComponent already uses for its own disabled input. | Unit test: render with disabled=true; assert the native button element's disabled DOM property is true. |
| 1.6 | Locate via: grep -rl "Insights" apps/frontend/src/app/shell (top-nav) and grep -rl "Methods¦Lab Tools" apps/frontend/src/app/shell (side-nav) | Delete the markup for the "Insights" tab and the "Methods"/"Lab Tools" side-nav items entirely. Do not implement or re-enable them — remove only. | grep -rn "Insights¦Methods¦Lab Tools" apps/frontend/src/app/shell returns zero matches. |

# Phase 2 — Trail Robustness & Affordance Fixes

Depends on Phase 1 (uses corrected data). Fixes the reset-button affordance break and the diagram's fragile write/position-parsing paths.

| ID | File(s) | Change | Verification |
| --- | --- | --- | --- |
| 2.1 | Locate via: grep -rl "session.reset()" apps/frontend/src/app/features/evaluation-trail | Wrap the existing session.reset() + navigate call in: if (confirm('This will clear the current problem, candidates, and evaluation. Continue?')) { ...existing code... }. No other logic changes. | Unit test A: spy confirm() to return false; click button; assert session.reset was NOT called. Unit test B: spy returns true; assert session.reset was called and navigation occurred. |
| 2.2 | Locate via: grep -rl "initializeModel" apps/frontend/src/app/features/evaluation-trail | If both initializeModel({nodes, edges}) and later modelService.updateNodes()/updateEdges() populate the same data, keep only one path: call initializeModel with an empty/default state, then populate exclusively via updateNodes()/updateEdges(). | grep confirms initializeModel({...}) passes no nodes/edges (or empty arrays); loading Screen C shows a rendered node count equal to getTrailNodes().length. |
| 2.3 | TrailNode model file (locate via grep -rl "export interface TrailNode" apps/frontend/src/app/models); fake-api.service.ts; toXY() parser (locate via grep -rl "toXY" apps/frontend/src/app/features/evaluation-trail) | Change TrailNode.position from {left: string, top: string} CSS calc-strings to {x: number, y: number}. Update getTrailNodes() fake data to emit numeric x/y. Delete the toXY() regex parser; use position.x/position.y directly. | grep -n "calc(" on fake-api.service.ts returns zero matches. Unit test: construct a TrailNode with position {x:100,y:200}; the coordinate-building function returns {x:100,y:200} unchanged. |

# Phase 3 — Evidence Linkage (bidirectional selection + detail panel)

Depends on Phases 1-2. Adds the new interactive linkage between table and diagram called for in Section 3 of the Visual UX Intelligence Report.

| ID | File(s) | Change | Verification |
| --- | --- | --- | --- |
| 3.1 | evaluation-table.component.ts | Add rowSelected = output<string>() (matching the codebase's existing signal-based output style). Emit the row's id on row click. | Unit test: trigger click on a rendered row; assert rowSelected emitted the expected id. |
| 3.2 | reasoning-trail.component.ts, trail-node-template.component.ts | Add nodeSelected = output<string>() on the node template component, re-emitted by the parent trail component. Emit on node click. | Unit test: trigger click on a rendered node; assert nodeSelected emitted the expected id. |
| 3.3 | evaluation-page.ts | Add selectedId = signal<string¦null>(null). Bind (rowSelected) and (nodeSelected) from both children to selectedId.set(id). Pass [selectedId]="selectedId()" into both EvaluationTableComponent and ReasoningTrailComponent. | Unit test: call the row-selected handler with id "3"; assert selectedId() equals "3" and is passed as an input to both child fixtures. |
| 3.4 | styles.scss (one new shared class); evaluation-table.component.ts; trail-node-template.component.ts | Add one shared class (e.g. .trail-selected) using existing token variables only (no new colors). Apply it to the table row and node whose id equals the selectedId input. | Unit test: with selectedId set to a known id, the matching row and matching node both have class trail-selected; no other row/node does. |
| 3.5 | TrailNode model file; fake-api.service.ts | Add optional method?: string and provenance?: string fields to TrailNode. Populate them in getTrailNodes() using the same values already present on the corresponding Solution/EvaluationRow entities (per task 1.2/1.3 alignment). | Unit test: load getTrailNodes(); every node of type candidate has non-empty method and provenance fields. |
| 3.6 | New file: apps/frontend/src/app/features/evaluation-trail/node-detail-panel.component.ts | New standalone component wrapped in RdCardComponent. Header text "Node Detail". Body: fixed-order list — Label, Type, Method, Provenance — each read directly from @Input() node: TrailNode ¦ null. If node is null, render "Select a node or row to view details." No other content or styling decisions. | Unit test A: pass a TrailNode with all four fields set; rendered text contains all four values in order. Unit test B: pass null; fallback text renders. |
| 3.7 | evaluation-page.ts | Render <node-detail-panel [node]="selectedNode()"> where selectedNode is a computed() that looks up the TrailNode matching selectedId() from session.trailNodes(). | Manual test: click a table row; the detail panel updates to show that node's method/provenance in the same interaction, no reload. |

# Phase 4 — Exportability Completion

Depends on Phase 1 only; independent of Phases 2-3. Extends the existing working export to include the full trail.

| ID | File(s) | Change | Verification |
| --- | --- | --- | --- |
| 4.1 | evaluation-page.ts (locate via grep -n "downloadJson" on the file) | Add a trail: { nodes: session.trailNodes(), edges: session.trailEdges() } key to the object passed to downloadJson('evaluation-report.json', ...), alongside the existing evaluation rows. | Unit test: spy downloadJson; trigger the download action; assert the call argument's JSON has a trail key with nodes and edges arrays matching the session's current values. |

# Phase 5 — Verification & Baseline Closure

Depends on Phases 1-4 being merged. Closes the three gaps already logged as not-done in the project's own audit docs (Lighthouse, screen-reader pass, WCS baseline).

| ID | File(s) | Change | Verification |
| --- | --- | --- | --- |
| 5.1 | doc/accessibility-contrast-audit.md | Run a Lighthouse (or @lhci/cli) accessibility audit against a local build of all three routes (/, /pipeline, /evaluation). Replace the "Lighthouse audit not yet run live" line with the three numeric scores and the report file path/date. | grep -n "not yet run" on the file returns zero matches; three numeric scores are present. |
| 5.2 | doc/accessibility-contrast-audit.md | Run axe-core (via @axe-core/cli or Playwright+axe) against all three routes as an automated proxy for the manual NVDA/VoiceOver pass. Record the critical/serious violation count (target 0) and a link to the raw report. | grep -n "Screen reader testing not performed" returns zero matches; recorded critical/serious violation count is 0, or each remaining violation has a one-line justification appended. |
| 5.3 | doc/wcs-baseline-report.md | Run the existing run-task.sh 0 script (per doc/devin-chunks/18-ship-checklist-verification.md); replace every _TBD_ placeholder in the Results table with the actual returned values. | grep -c "_TBD_" on the file returns 0. |